Team charter

# Atlas project team

Why we exist

Ship the Atlas rollout by the end of Q1: migrate every customer to the new platform without breaking their week. We exist so that one team owns the move from first email to final cutover, instead of five departments owning a fifth each.

What we value

Reliability. We do what we said, or renegotiate before the deadline.

Candor. We say the hard thing early, kindly.

Focus. We finish before we start.

How we work

Agendas ship a day ahead, or the meeting moves

Every decision has one named owner

We reply within one working day, even if only to say when

Blockers are raised the day they appear, not at the Friday review

Once decided, we argue for it outside the room

Who holds what

| Project lead | Priorities, scope calls, and the tie-break when we stall |
| --- | --- |
| Delivery owner | The plan, the dates, and the definition of done |
| Customer voice | Brings real customer reactions into every review |
| Risk keeper | Owns the risk list and says the uncomfortable thing early |

How we decide

One owner decides, after hearing the team. Fast and accountable. Each decision names an owner who gathers input, decides, and explains the call.

When we meet

Monday planning: 30 minutes: priorities and blockers

Friday review: 20 minutes: what shipped and what slipped

How we’ll know it’s working

Every customer migrated by 28 March, with zero data loss

No customer waits more than a day for an answer during cutover

The post-project review scores our handover 8 out of 10 or better

Review: After the first month, then at every phase gate

Agreed by

__________________      __________________      __________________      Date: ____________